# ErgonX Phase 2 — Codex Implementation Playbook

Controlled implementation handoff • Phase 2

ErgonX — Integrated Workforce & Financial Management Platform

IMPLEMENTATION RULE: Do not treat concept images as executable requirements. Implement only through existing backend contracts or explicitly approved Phase 2 extensions. Preserve tenant isolation, RBAC, auditability and financial/payroll invariants.

# 1. Mission

Implement the approved ErgonX Phase 2 design and functional extensions in controlled waves. The goal is not a frontend rewrite in isolation. Each wave must reconcile UI concepts with backend contracts, domain invariants, permissions, audit requirements and tenant scoping.

# 2. Authority order

Backend/domain invariants and security boundaries.

Phase 2 Concept-to-Implementation Register.

Approved ErgonX Design System v2 / Stitch handoff.

Approved Stitch screen reproduction.

Original concept images.

# 3. Mandatory preflight before coding each screen

| Check | Required action |
| --- | --- |
| Route | Confirm route exists or add it deliberately to the route inventory. |
| API | Confirm current endpoint/schema; do not fabricate response fields. |
| Tenant scope | Verify institution is derived from authorized membership/context and every query is scoped. |
| Module enablement | Block API and hide UI when module is disabled. |
| Permission | Identify exact granular backend permission(s). |
| Audit | Define which create/update/decision/security events must be persisted. |
| Lifecycle | Confirm valid states and transitions. |
| Empty/error/loading | Implement governed states, no demo fallback data. |
| Responsive | Verify desktop/tablet/mobile behavior. |
| Tests | Add unit/integration/E2E coverage appropriate to risk. |

# 4. Wave execution plan

| Wave | Primary scope | Completion gate |
| --- | --- | --- |
| Wave 0 — Contracts & Governance | Route/API/permission inventory; governed-record standard; approval/notification architecture. | No unresolved contract ambiguity for Wave 1/2 screens. |
| Wave 1 — Design System v2 | Tokens, primitives, shell, responsive nav, states, dialogs, accessibility. | Golden screens pass visual and responsive QA. |
| Wave 2 — Platform | Notifications, global search, preferences, sessions/security, RBAC UI, Users & Access, module settings. | Permission and audit tests pass; email OTP and session revocation work end-to-end. |
| Wave 3 — HR & Self-Service | Home, Executive, Insights, employees, leave, attendance, My Workspace. | Role routing, module-aware visibility and self-service scoping pass E2E. |
| Wave 4 — Recruitment 2.0 | Requisitions, hiring teams, evaluations, interviews, offers, lineage. | Requisition → approval → posting → candidate → offer → hire path works. |
| Wave 5 — Payroll 2.0 | Validation rules, exceptions, approvals, lifecycle, Ghana preset integration. | Blocking exceptions prevent progression; finalized records protected. |
| Wave 6 — Accounting 2.0 | GL, AP, AR, Expenses, accounting documents, journal integrations. | Balanced posting, mappings, approvals and settlement controls pass finance tests. |
| Wave 7 — Finance Expansion | Bank reconciliation, budgets, advanced financial reports. | Reconciliation invariants and budget/report calculations validated. |
| Wave 8 — Advanced Enterprise | Report catalogue/scheduling, public careers, calendar/bank integrations, broader automation. | External integrations behind explicit configuration, consent and failure handling. |

# 5. Cross-cutting implementation rules

No hard-coded role-name authorization. Use backend permissions; canonical roles merely receive default permission sets.

No hard-coded institution IDs, account IDs, payroll mappings or Ghana statutory values.

No frontend-only authorization. Backend remains authoritative.

X-Institution-ID or institution selector is context selection, never authorization.

No sensitive tenant/API/JWT caching in the PWA service worker.

No hard deletion of referenced master data or approved/finalized/posted transactions.

Financial postings must remain balanced and posted records immutable.

Payroll finalization must fail closed on unresolved blocking exceptions or mappings.

Email OTP must be hashed, expiring, one-time, rate-limited and audited.

Notification deep links resolve through controlled internal route names and resource IDs.

Search must scope by institution/module/permission before results are returned.

Dashboard cards only render when the source module is enabled and the viewer has permission.

# 6. Governed Record Pattern

| Aspect | Rule |
| --- | --- |
| Draft | Editable; may be deletable only when unreferenced and policy allows. |
| Submitted/Approval Pending | Changes controlled; approval workflow becomes authoritative. |
| Approved | Further mutation depends on domain; usually limited. |
| Finalized/Posted/Paid | Immutable business record. |
| Correction | Create a linked successor/correction record; retain original. |
| Reversal | Create linked reversal that cancels accounting/business effect while preserving history. |
| Archive/Deactivate | Use for referenced master records and users/employees where appropriate. |
| Audit | Record actor, institution, action, target, timestamp and material change context. |

# 7. Security implementation

Support TOTP and email OTP only in Phase 2.

Email OTP challenge: purpose, code_hash, created_at, expires_at, attempt_count, max_attempts, consumed_at, request metadata.

Recommended validity: 5–10 minutes; one-time use; resend cooldown; per-account/IP throttling.

Add server-side session tracking so revoke/revoke-all invalidates refresh/session families.

Implement recovery email before recovery phone; hide SMS-dependent UI.

Log successful sign-in, failed sign-in, MFA challenge result, password change, session revoke and recovery changes.

# 8. Dashboard routing contract

| User class | Default landing | Rule |
| --- | --- | --- |
| Institution Admin | Executive Dashboard | Must have executive dashboard permission. |
| Director/CEO/Director-General equivalent | Executive Dashboard | Resolve by assigned permissions/templates, not literal title string. |
| Other operational/admin roles | Insights | Permission-filtered source data only. |
| Standard Employee | Employee Home | Self-service only unless additional analytics permission granted. |
| Mixed-role user | Highest permitted relevant workspace | Do not expose executive view solely because employee has another role label. |

# 9. Expenses — required Phase 2 implementation

Expense is an Accounting capability with employee self-service entry points. It is not a standalone form workflow.

| Entity / Service | Required scope |
| --- | --- |
| ExpenseClaim | Institution, employee, claim number, purpose/business reason, currency, total, lifecycle timestamps/status. |
| ExpenseItem | Date, category, merchant/vendor, description, amount, tax, project/department/cost centre. |
| ExpenseAttachment | Receipt/invoice/evidence with secure file handling. |
| ExpenseCategory | Institution-configurable category and accounting mapping. |
| ExpensePolicy | Receipt thresholds, limits, allowed currencies, documentation rules, configured approver logic. |
| ExpenseValidation | Missing receipt, duplicate evidence, invalid date, inactive claimant, unsupported currency, closed period, missing GL mapping. |
| ExpensePosting | Configured balanced journal generation. Example concept: expense/tax debits, employee payable credit. Never hard-code account IDs. |
| ExpenseSettlement | Record reimbursement/settlement. Marking settled does not imply an electronic bank transfer unless integration exists. |

Lifecycle: Draft → Submitted → Manager Approval → Finance Review → Approved → Posted → Settled.

Alternative controlled outcomes: Request Changes, Rejected, Cancelled.

Once posted, corrections occur through governed adjustment/reversal patterns.

Add My Expenses to employee self-service with Draft, Submitted, Pending Approval, Approved, Rejected, Awaiting Reimbursement and Reimbursed states.

All approval, posting and settlement changes must be auditable.

# 10. High-risk domain acceptance gates

| Domain | Must pass before wave is complete |
| --- | --- |
| Recruitment | Approved requisition can create/publish posting; evaluation access scoped; accepted offer converts to employee with lineage retained. |
| Attendance | Adjustments preserve evidence and decisions; payroll-consumed periods are not silently rewritten. |
| Leave | Policy engine distinguishes FAIL/WARNING/NOT_EVALUATED; required evidence enforced. |
| Payroll | Blocking exceptions stop progression; Ghana preset unresolved legal items fail closed; finalized runs immutable. |
| Accounting | Journals balanced server-side; posted records immutable; mappings configured, not inferred. |
| Expenses | Approved claims post through configured accounts; duplicate/missing receipt and closed-period validation enforced. |
| Bank reconciliation | Imported statement lines and GL items match through explicit reconciliation records; completion invariants enforced. |
| Budgets | Actuals derive from posted GL; committed amounts not invented without a legitimate commitment source. |

# 11. Codex master execution prompt

You are implementing ErgonX Phase 2 in the existing codebase. Work in controlled waves and preserve the existing modular-monolith, tenant-aware architecture. Do not treat screenshots or design concepts as backend truth. Before implementing any screen, reconcile it against the Phase 2 Concept-to-Implementation Register, current API contracts, existing models, permissions, module enablement and audit rules. Authority order: 1) backend/domain invariants and security boundaries; 2) Phase 2 implementation register; 3) approved Design System v2/Stitch handoff; 4) approved Stitch screen; 5) original concept image. Global rules: • Institution is the tenant data/security boundary. Scope every query/action. • Backend permissions are authoritative; never authorize by frontend role label alone. • Disabled modules must be hidden and blocked at API level. • Executive Dashboard is for Institution Admin and Director/CEO equivalents through effective permission. Insights is for other authorized operational/admin roles. Standard Employee lands on Employee Home. • MFA in this phase is TOTP + email OTP only; no SMS functionality. • Expenses is an active Accounting capability and must follow the governed claim→approval→finance review→posting→settlement design. • Finalized/posted records are immutable; use correction/reversal/void/archive/deactivate patterns instead of destructive edits. • No production demo/placeholder data. Implement real empty/loading/error/permission states. • No hard-coded account IDs, institution IDs, Ghana statutory assumptions, currencies, approval actors or tenant-specific business rules. • Audit all material security, approval, lifecycle, payroll and financial actions. • Preserve PWA security: no sensitive API/JWT/tenant data offline caching. For each work item: first inspect existing implementation; write a discrepancy note; implement the smallest coherent backend contract needed; implement reusable frontend components; add tests; run lint/typecheck/unit/integration/E2E as applicable; update the discrepancy register; and do not proceed to the next wave until the current wave acceptance gate passes.

# 12. Definition of done for each screen

1.  Uses approved Design System primitives; no bespoke duplicate component without justification.

2.  Route, API and data model are documented and real.

3.  Tenant/module/permission boundaries tested.

4.  Loading, empty, zero-results, error and forbidden states handled.

5.  No sample data in production path.

6.  Audit and notification behavior implemented where required.

7.  Responsive desktop/tablet/mobile behavior verified.

8.  Accessibility keyboard/focus/reduced-motion behavior verified.

9.  Tests pass and discrepancy register updated.

10.  No regression in existing module contracts.